Extended Deep Learning Project Plan

Indoor Trajectory Estimation from WiFi RSSI using LSTM

Bridging the Basic MLP Pipeline with Sequence Modeling

# 1. Project Overview

This plan extends the basic WiFi localization MLP described in the original PDF into a full sequence-aware deep learning pipeline. Instead of treating each RSSI snapshot in isolation, we model a sequence of RSSI readings over time and predict a continuous indoor trajectory — connecting directly to your prior work in Graph SLAM and Kalman filtering.

| Attribute | Details |
| --- | --- |
| Dataset | UJIIndoorLoc (UCI ML Repository) |
| Task (Basic) | Single RSSI vector → (x, y) position (regression) |
| Task (Extended) | Sequence of RSSI vectors → trajectory (sequence regression) |
| Primary Architecture | LSTM / Bidirectional LSTM |
| Baseline Architecture | MLP (from original PDF) |
| Key New Concept | Temporal sequence modeling, trajectory prediction |
| Connection to Prior Work | Graph SLAM, Kalman filters, indoor localization |

# 2. Why Extend to LSTM?

The basic MLP plan treats each RSSI measurement as an independent sample. In reality, a person moving through a building produces a continuous stream of RSSI readings — and consecutive readings are strongly correlated. An LSTM explicitly models this temporal dependency.

| Aspect | MLP (Basic Plan) | LSTM (Extension) |
| --- | --- | --- |
| Input | Single RSSI vector (520 features) | Sequence of T RSSI vectors (T x 520) |
| Output | Single (x, y) point | Sequence of (x, y) points (trajectory) |
| Temporal awareness | None | Full — hidden state carries history |
| Connection to SLAM | None | Direct — both model motion over time |
| New DL concepts | Normalization, regression loss | Sequence modeling, hidden states, BPTT |

# 3. Full Extended Pipeline

## Step 1: Data Loading & Exploration

Dataset source: https://archive.ics.uci.edu/ml/datasets/ujiindoorloc

- Download trainingData.csv and validationData.csv

- Key columns: WAP001–WAP520 (RSSI values), LONGITUDE, LATITUDE, FLOOR, BUILDINGID

- Replace -99 (undetected AP) with -110 (lower bound, preserves signal absence information)

- Visualize: plot raw RSSI distributions, building floor plans with ground truth positions

import pandas as pd

df = pd.read_csv('trainingData.csv')

df[df == -99] = -110  # replace undetected APs

# Normalize RSSI per column: (x - mean) / std

## Step 2: Sequence Construction (Key Extension Step)

The original dataset does not come with pre-built sequences. You construct them by grouping samples by user and timestamp to simulate a walking trajectory.

- Group rows by USERID and PHONEID to form per-user trajectories

- Sort by TIMESTAMP within each group

- Use a sliding window of length T (e.g., T=10) to create overlapping sequences

- Each sample becomes: input shape (T, 520), output shape (T, 2) for (longitude, latitude)

# Sliding window sequence construction

T = 10  # sequence length

sequences, targets = [], []

for i in range(len(trajectory) - T):

sequences.append(rssi[i:i+T])   # shape: (T, 520)

targets.append(coords[i:i+T])   # shape: (T, 2)

## Step 3: Model Architecture

Build three models and compare them systematically:

Model A: MLP Baseline (from original PDF)

Input(520) → Dense(256, ReLU) → Dense(128, ReLU) → Dense(64, ReLU) → Output(2)

Treats each timestep independently. Establishes the performance floor.

Model B: Stacked LSTM

Input(T, 520) → LSTM(128, return_sequences=True) → LSTM(64) → Dense(2)

First LSTM layer returns full sequence so the second LSTM can process it. Output: one (x,y) per sequence (predicts final position).

Model C: Bidirectional LSTM (Sequence-to-Sequence)

Input(T, 520) → BiLSTM(128, return_sequences=True) → Dense(2)

Returns a predicted (x,y) at every timestep — full trajectory prediction. Reads signal both forward and backward for better interpolation.

## Step 4: Loss Function & Training

- Loss: Mean Squared Error (MSE) on (x, y) coordinates

- Optimizer: Adam with learning rate 1e-3, reduce on plateau

- Batch size: 64 sequences

- Early stopping: patience=10 on validation loss

- Track both MSE loss and Euclidean distance error (meters) as human-readable metric

# Euclidean distance metric

def euclidean_error(y_true, y_pred):

return torch.sqrt(((y_true - y_pred)**2).sum(dim=-1)).mean()

## Step 5: Evaluation

| Metric | Description | Target |
| --- | --- | --- |
| Mean Euclidean Error | Avg distance (meters) between predicted and true position | < 15m is acceptable, < 8m is good |
| 50th Percentile Error | Median localization error | Key metric for practical usability |
| 90th Percentile Error | Worst-case errors | Reveals failure modes |
| Floor Accuracy | Correct floor prediction (if included) | > 90% is achievable |

## Step 6: Visualization

- Plot predicted trajectory vs ground truth on a 2D floor plan

- Overlay Euclidean error as a heatmap across building space

- Plot training vs validation loss curves for all three models

- Scatter plot: predicted (x,y) vs true (x,y) per building/floor

- Error CDF (Cumulative Distribution Function) — standard in localization papers

# 4. Week-by-Week Timeline

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Data loading, EDA, floor plan visualization | Clean notebook with RSSI distributions + position scatter plots |
| Week 2 | Preprocessing pipeline + sequence construction | PyTorch Dataset class returning (T, 520) tensors |
| Week 3 | MLP baseline (Model A) — replicate original PDF | Trained MLP, Euclidean error on validation set |
| Week 4 | Stacked LSTM (Model B) | LSTM trained, compared to MLP baseline |
| Week 5 | BiLSTM seq2seq (Model C) + hyperparameter tuning | Full trajectory prediction, error CDF plot |
| Week 6 | Error analysis + visualization + write-up | Floor plan overlay, final comparison table, short report |

# 5. Tech Stack

| Library | Purpose |
| --- | --- |
| torch / torch.nn | LSTM, Linear layers, training loop |
| torch.utils.data | Dataset, DataLoader for sequence batching |
| pandas / numpy | Data loading, sequence construction, normalization |
| matplotlib / seaborn | Training curves, trajectory visualization, heatmaps |
| sklearn.metrics | MSE, R² score for regression evaluation |
| sklearn.preprocessing | StandardScaler for RSSI normalization |

# 6. Connection to Your Prior Work

This project intentionally bridges your prior indoor localization research with deep learning sequence modeling:

| Prior Work | This Project's DL Equivalent |
| --- | --- |
| Kalman Filter (predict + update) | LSTM hidden state (encodes history, updates at each timestep) |
| Graph SLAM (trajectory optimization) | BiLSTM seq2seq (full trajectory output) |
| EKF covariance propagation | LSTM uncertainty — extend with MC Dropout for uncertainty estimates |
| RSSI-based ranging | Raw RSSI as input features (same signal, different model) |
| Error reduction metric (91.3%) | Euclidean error vs. MLP baseline (same framing) |

# 7. Stretch Goals

- Jointly predict (x, y) + floor + building in one modelMulti-task learning:

- Add self-attention over the RSSI sequence — which timesteps matter most?Attention mechanism:

- Replace LSTM with a Transformer encoder and compareTransformer baseline:

- MC Dropout to output confidence ellipses on predicted positionsUncertainty estimation:

- Simulate new-user generalization — test on unseen USERIDOnline adaptation:

# 8. Key Papers to Read

| Paper | Why Read It |
| --- | --- |
| UJIIndoorLoc: A New Multi-building and Multi-floor Database (Torres-Sospedra et al., 2014) | Original dataset paper — read before starting |
| DeepFi: Deep Learning for Indoor Fingerprinting (Wang et al., 2015) | First DL approach to WiFi localization |
| LSTM-based Indoor Positioning (Ibrahim et al., 2018) | Direct predecessor to your Model B |
| Transformer for Indoor Localization (Fang et al., 2022) | Stretch goal reference if you pursue attention |

Start with Week 1 and the MLP baseline. The LSTM extension will feel natural once you have clean sequences flowing through a DataLoader.